_Prompts

This is a well-thought-out project document. Here's an honest, practical plan for building this in VS Code with WSL using GitHub Copilot/Codex via vibe coding.

---

Kingkiller Chronicle Text Adventure — Prompt Plan

Reality check first

This isn't a simple project. The design doc is ambitious, detailed, and architecturally complex. "Vibe coding" works well for scaffolding and boilerplate but degrades fast when you need lore precision, complex state management, and architectural integrity. You'll need to stay the senior decision-maker throughout — Codex writes the code, you enforce the design.

Stack recommendation (from your own project doc, Option B + C hybrid):

- Backend: Node.js / TypeScript, SQLite (via better-sqlite3)

- Frontend: React + TypeScript (or plain terminal/CLI for MVP)

- LLM layer: Anthropic API with canon-grounded system prompt (your prompt above)

- WSL: Ubuntu on Windows, VS Code with WSL extension + Copilot

---

Phase 1 — MVP (~40–60 prompts)

Goal: One playable era (University), one character (Kvothe), core systems running, lore engine wired up.

Setup (~5 prompts)

1. `Scaffold a TypeScript Node.js project in WSL with a SQLite database, dotenv, and a simple REPL loop for text input/output.`

2. `Create a SQLite schema for: locations (id, name, description, exits as JSON, era, tier), npcs (id, name, location_id, conditions), player_state (character, location_id, money_drabs, inventory as JSON, reputation as JSON, time_of_day, injuries).`

3. `Write a seed script that populates 5 University locations: the Artificery, the Archives entrance, Mains, Anker's tavern, the Eolian. Each with 2–3 exits and a base description.`

4. `Build a movement engine: parse player input like "go north" or "go to Archives", validate against exits, update player location, return the new location description.`

5. `Write a time-of-day cycle: morning/afternoon/evening/night. Some locations locked at night. Time advances on certain actions.`

Canon LLM narration layer (~8 prompts)

6. `Write a TypeScript function that takes (player_state, location_data, player_input) and calls the Anthropic API with a system prompt that enforces strict Kingkiller canon. Return narration text.`

7. `Build the system prompt constructor: inject current location, time of day, present NPCs, player inventory/money, and canon-era context into the API call dynamically.`

8. `Add a canon registry module: a JSON file of confirmed lore facts (currency rates, University rank names, location descriptions from the books). The system prompt imports this as ground truth.`

9. `Write a lore guard function: before any narration is returned, check for a list of forbidden phrases (Chandrian backstory revealed, true names stated, mysteries resolved). Log a warning if found.`

10. `Build a conversation handler: player types "talk to [NPC]" and the system loads that NPC's character document into the API context. NPC responds in character.`

11. `Create NPC character documents as JSON for: Kvothe (if player-controlled), Simmon, Fela, Elodin, Kilvin, Ambrose. Each includes: temperament, speech style, what they know, what they don't, relationship to player.`

12. `Write a rumour system: a table of rumours per location, parcelled out one at a time based on player reputation and time spent. Rumours conflict intentionally on mystery topics.`

13. `Add a mystery registry: list of series mysteries (Chandrian, Amyr, Denna's patron, Doors of Stone) flagged as never_resolve: true. The LLM system prompt references this.`

Economy and survival (~6 prompts)

14. `Implement the currency system: drabs (smallest), jots (10 drabs), talents (10 jots). Player_state stores total in drabs. Write display and transaction functions.`

15. `Add a tuition system: at the start of each term, a tuition amount is set. Player must pay by a deadline. Failure has reputation consequences.`

16. `Build a basic economy: Anker's room costs 2 jots/night, meals cost drabs. Deduct on rest/eat actions. Warn player when funds are low.`

17. `Write a hunger/fatigue tracker: simple low/medium/high states. Affects narration tone. Player must eat and sleep.`

18. `Add an inventory system: lute (special — fragile, significant), sympathy kit (wick, candle, linking materials), clothes (quality tracked), notes/books. Display and use commands.`

19. `Implement a "busk at Anker's" action: player performs, rolls against music reputation, earns drabs based on crowd size and performance quality. Reputation can grow.`

Reputation and consequences (~5 prompts)

20. `Build a multi-axis reputation system: academic_standing (E'lir/Re'lar/El'the), university_social, eolian_standing, individual_npc_trust (per NPC). Store as JSON in player_state.`

21. `Write reputation consequence triggers: if academic_standing falls, certain Masters react differently. If Ambrose trust is negative, certain locations become hostile.`

22. `Add a "word travels" system: reputation changes have a lag of 1–3 in-game days before NPCs react. Implement a pending_reputation_changes queue.`

23. `Write the Archives access system: requires Re'lar rank and Lorren's approval. Block access attempts below that threshold with appropriate in-world narration.`

24. `Implement a basic sympathy action: player links two objects, spends alar focus (tracked as a resource), generates heat cost on their body. Simple pass/fail with consequences.`

Canon events (~6 prompts)

25. `Write a canon event system: events have trigger_conditions (era + world_state flags), are_fixed: true/false, and world_state_changes. Check triggers after each player action.`

26. `Script the tuition hearing event: fixed, triggers at term start, Masters present, outcome affects academic standing. Player can affect their approach but not the core outcome.`

27. `Script the first Eolian audition: Kvothe plays for the talent pipes. Player chooses approach; outcome reflects their music reputation and preparation.`

28. `Add a world state manager: a JSON object tracking flags like has_met_Elodin, has_Archives_access, term_number, days_until_tuition. Updated by events and player actions.`

29. `Write the "Ambrose conflict" escalation system: tension rises through encounters, affects social reputation, can lead to being brought before the Masters.`

30. `Add a calendar: University terms are specific lengths. Track the day, week, term. Deadlines are real dates on this calendar.`

CLI interface and save system (~5 prompts)

31. `Build a clean REPL interface: shows location name, time of day, and a brief status line (money, health, rank) above each narration block.`

32. `Add command parsing: handle "go [direction]", "talk to [name]", "examine [object]", "inventory", "status", "wait", "sleep", "eat", "play lute", "use sympathy".`

33. `Write a help command that lists available actions in-world without breaking immersion.`

34. `Implement save/load: serialise player_state and world_state to a JSON file. Auto-save after each action.`

35. `Write a session start flow: new game asks character, timeline point, starting location. Load game resumes from save.`

Testing and tone review (~5 prompts)

36. `Write integration tests for: movement between 5 locations, currency transactions, tuition deadline trigger, NPC conversation with Simmon.`

37. `Write a tone checker prompt: given 10 sample narration outputs, ask the LLM to flag any that use modern idiom, gamey language, or contradict Kingkiller tone.`

38. `Test the lore guard against 5 inputs that try to extract Chandrian backstory. Confirm it holds.`

39. `Write a load test: simulate 50 player turns with random valid inputs. Check for crashes, state corruption, or broken exits.`

40. `Do a full pass: play through one University morning (wake, eat, class, Eolian evening). Fix any gaps in narration coherence or state tracking.`

MVP result: A working terminal game. Kvothe at University. Real money, real tuition, real NPCs, LLM narration grounded in canon. Playable but sparse.

---

Phase 2 — Polished Indie Game (~80–120 additional prompts)

Goal: All major eras, full location density, web UI, music system, richer magic, complete NPC roster, mystery system.

Architecture upgrade (~10 prompts)

41–50: Migrate to a proper client-server architecture. React frontend. REST or WebSocket API. SQLite → PostgreSQL if multiplayer ever considered. Proper auth if needed. Logging and analytics.

Location expansion (~20 prompts)

51–70: Build out all confirmed locations — the Underthing (Auri's domain, handled with extreme care), Tarbean (rooftops, docks, Waterside vs Hillside), Imre, troupe-era roads and wagons, Ademre (later, with caution). Each location cluster is a separate prompt session.

Full NPC roster (~15 prompts)

71–85: Complete character documents and dialogue systems for: Denna (elusive, not reducible), Auri (delicate, mysterious), Felurian (only in her era), Bast, Chronicler, Kote (the silence quota system). Each gets its own prompt.

Magic system depth (~10 prompts)

86–95: Full sympathy adjudication (alar strength, link quality, heat cost calculation). Sygaldry (rune carving, item crafting, time investment). Naming (rare, dangerous, context-dependent — never a spell list). Alchemy basics.

Music system (~8 prompts)

96–103: Lute skill progression. Song repertoire (canon songs where known). Performance at the Eolian with reputation consequences. Composing — slow, meaningful, requires inspiration state.

Web UI (~15 prompts)

104–118: React frontend with a map panel, status panel, narration feed, and input bar. Dark, worn aesthetic — not flashy. Typography that suits the world's tone. Mobile-responsive. Ambient audio hooks (optional).

Polish and release (~10 prompts)

119–128: Content audit against canon register. Mystery register final check. Tone review pass. Beta playtesting feedback loop. Packaging for web deployment.

---

Rough totals

| Phase | Prompts | Result |

|---|---|---|

| MVP | ~40–60 | Playable terminal game, University era |

| Full indie | ~80–120 more | Web app, all eras, full systems |

| Total | ~120–180 | Triple-A indie-scale text adventure |

---

Honest caveats

Codex handles well: scaffolding, CRUD, schema design, API wiring, React components, test writing, utility functions.

Codex handles poorly: lore accuracy decisions, canon judgment calls, NPC voice consistency, tone review, architectural integrity across 150 prompts.

Your job throughout: every output from Codex needs your eye on it. Especially any narration output, NPC dialogue template, or lore-adjacent logic. The system prompt in your project doc is excellent — use it exactly as-is for the LLM narration layer. Don't let Codex drift it.

The biggest risk isn't the code. It's lore contamination and tone drift accumulating silently over 150 prompts.